**File sharing center**

|  |  |  |  |
| --- | --- | --- | --- |
| **Timeline** | **Task** | **Date** | **Description** |
| Between 16 May 2018 and 22 June 2018 | Design UI file sharing center | 16 – 30 May 2018 |  |
|  | Review UI by user (Kbank) | 31 May 2018 | Meeting |
|  | User acceptance test | 16 – 22 June 2018 |  |
|  | Meeting user feedback | 22 June 2018 | Meeting |

**Sharing Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Timeline** | **Task** | **Date** | **Application Infrastructure** |
| Between 1 June 2018 and 5 July 2018 | Design UI Sharing Information | 1– 14June 2018 | Hybrid Cloud (AWS) ECS |
|  | Review UI by user (Kbank) | 15 June 2018 | Meeting |
|  | User acceptance test | 29 June 2018 – 4 July 2018 |  |
|  | Meeting user feedback | 5 July 2018 | Meeting |

**Service Name Academe**

|  |  |  |  |
| --- | --- | --- | --- |
| **Timeline** | **Task** | **Date** | **Application Infrastructure** |
| 18 July 2018– 15 Aug 2018 | Team meeting design | 18 July 2018 | Hybrid Cloud (AWS) ECS |
|  | Gathering requirement | 18 July 2018 | Meeting |
|  | Confirm requirement / review UI by user (KBank) | 22 July 2018 | Meeting |
|  | User acceptance test | 10-15 Aug 2018 | Meeting |